## Slide 1
Dimensions DB
22/05/2017
Indonesia
Philippines
Malaysia
Thailand
Singapore
Vietnam
Notes: 1

## Slide 2: Agenda
Project summary
Project progress
Time line
Sensitivity / risk
Next steps
Backup slides
Project team structure

## Slide 3: Summary
Situation:
        Poor accuracy of the Dimensions DB
            3PL Billing based on 3PL data
            No planning
Objectives:
  Reduce Delivery cost
Targets/ Deliverables:
  Reach 95% coverage of the SKU
  Reach an accuracy of 90%

## Slide 4: Dimensions Data Base
Implementation in 2017
SG
TH
VN
ID
MY
PH
Reduce transport cost by x%
Project Goals
Delivery cost could be reduced thanks to more accurate dimensions data
    Enable to improve planning activity
    Enable to improve billing accuracy
Project Overview
Accomplished
Project status
Next Steps
Data Base issues
Computations load
Theory vs operations
Servers issues
Issues & risk / mitigations
Define work flow
Breakdown work flow in modules
Prioritization
Development and first accuracy tests

## Slide 5: Timeline – DB implementation

## Slide 6: Sensitivity
Risk | Level | Status / Mitigation
DB computation workload | Low | 
DB cost | Low | 
Machine learning algorithm accuracy | Medium | 
3PL collaboration | High | 

## Slide 7: Next Steps
 | Start | Closure | Comment | PIC
Define work flow | 23/05/17 |  |  | Raphael
Breakdown work flow in modules | 23/05/17 | 15/06/17 |  | Raphael
Prioritization | 23/05/17 | 22/06/17 |  | Olivier
Development and accuracy tests | 23/05/17 | 30/06/17 |  | Raphael/Truong
Pilot | 30/06/17 | 15/07/17 |  | Raphael
Deployment |  |  |  | 

## Slide 8: DB Dimensions – Validation/Consolidation – existing SKU
Operation process: Measurement
Dimensions DB
Out of the class
Within class
Increase trust by X%
Decrease trust by Y%
Within adjacent classes
Decrease trust by Z%
X = Initial trust * (1 + (1-Initial trust))
Y = Initial trust * (1 - (1-Initial trust)/4)
Z = Initial trust * (1 - (1-Initial trust)/2)
If Trust<Tolerance
Update DB with Median of last 100 packages
If Trust<Tolerance
Update DB with Median of last 100 packages
Comparison of parcel/SKU dimension with most likely package dimension (combination of items)

## Slide 9: DB Dimensions – Validation/Consolidation – new SKU
Operation process: Measurement
Estimation
Out of the class
Within class
Take as reference and set trust at 70%
Take as reference and set trust at 50%
Within adjacent classes
Take estimation as reference and set trust at 50%
Comparison of parcel/SKU dimension with most likely package dimension (combination of items)

## Slide 10: DB Dimensions – Billing
Parcel measured
Data validated?
No
Yes
Yes
No
Estimation
3PL data
Matching DB
Use for billing
Compare with 3PL data
Yes
No
Take the most trustful data and compare with 3PL (DB>90%, take DB)
Comparison of parcel dimension with most likely package dimension (combination of items)

## Slide 11: DB Dimensions – Operations
Dimension DB/merchant input
Augmented Dimensions DB (dimensions estimation)
Dimensions DB
Keep Merchant Input
New SKU?
Data validated?
Operations Process: Measurement
Validation process
Take Upper Class
Within upper adjacent classes
Within class
No
Yes
Yes
No
Dimensions DB
Operations Process: Route optimization
Define where the data comes from and how to deduce SKU dimensions from parcels dimensions
Probabilistic model of classification
Take Upper Class
Keep Merchant input
Out of classes
Uncertain
Minimum of 90%